- Table of Contents

1	Purpose	1

2	Scope	1

3	Objectives	1

4	Roles & Responsibilities	2

5	Success Criteria	2

6	Deliverables	2

# Purpose

To validate recovery of SAP GRC in the Disaster Recovery (DR) environment within the defined RTO of 12 hours, ensuring application availability and business continuity.

# Scope

Application: SAP GRC; SAP Web Despatcher
Test Type: Planned Failover

In Scope:

- SAP GRC application availability in DR (Azure US West 2 Region)

- SAP GRC GUI accessibility

- Network components (DNS, F5, Firewalls, Routing, DR policies)

- Authentication (AD/SSO)

- SAP Web Despatcher

Dependency:

- SAP RISE (Vendor) for DR activation and cleanup

# Objectives

- Execute activation of DR environment

- Validate recovery within 12-hour RTO

- Confirm application accessibility and user login

- Validate critical transactions, reports, and batch jobs

- Identify gaps, risks, and improvement areas

- Capture lessons learned for future DR readiness

# Roles & Responsibilities

| Team | Responsibility |
| --- | --- |
| SAP RISE (Vendor) | DR activation and application startup |
| Network Team | Connectivity and routing validation |
| SAP Basis Team | Authentication and user login validation |
| Security Team | Functional testing (transactions, reports, jobs) |
| DR Team | RTO tracking, documentation, reporting, action items |

# Success Criteria

- Recovery completed within 12 hours

- Application accessible in DR

- All functional test cases successful

- No critical issues identified

- Observations documented with action plan

# Deliverables

- DR Test Execution Report

- RTO validation summary

- Gap / Issue log

- Action item tracker